Solicitation Academy SaaS — Complete Handoff Guide

Version 1.0 — Current Build State Stack: Next.js 16 + TypeScript + Supabase + Tailwind v4 + Claude AI

1. Project Overview

Solicitation Academy is a subscription SaaS web application teaching small business contractors how to sell physical products to the Defense Logistics Agency through the DIBBS platform.

Two Core Features

Curriculum Mode — 30 structured lessons across 4 progressive levels (101, 201, 301, 401) with an always-on AI Tutor per lesson.

Live PDF Analysis — Students upload real DLA solicitation PDFs and receive a 14-tab AI-generated breakdown with context-aware Analysis Tutor.

Design System

Warm editorial aesthetic — ivory backgrounds (#F6F1E8), amber primary (#B26B1F), Newsreader serif for headlines, Inter sans for body, level colors: amber 101 / sage 201 / navy 301 / rust 401.

2. Current Build Status

✅ Completed Phases

| Phase | Name | Status |
| --- | --- | --- |
| 1 | Foundation setup | Complete |
| 2 | Authentication | Complete |
| 3 | Database schema | Complete |
| 4 | Dashboard & navigation | Complete |
| 5 | Curriculum system (30 lessons) | Complete |
| 6 | AI Tutor for lessons | Complete |
| 7 | PDF upload & analysis | Complete |

🚧 Remaining Phases

| Phase | Name | Status |
| --- | --- | --- |
| 8 | Stripe subscriptions (4-day trial) | Not started |
| 9 | Admin dashboard | Not started |
| 10 | Polish & error handling | Not started |
| 11 | Deployment to Vercel | Not started |
| 12 | Final documentation | Not started |

3. Tech Stack (Current Versions)

Copy

Framework:        Next.js 16.2.4 (App Router + Turbopack)

Language:         TypeScript

UI Library:       React 19

Styling:          Tailwind CSS v4 (CSS-first config)

Components:       shadcn/ui (Radix primitives)

Database:         Supabase (PostgreSQL + Auth + Storage)

AI:               Anthropic Claude Sonnet 4.5

PDF Parsing:      pdf-parse (server-side)

Icons:            Lucide React

Fonts:            Newsreader, Inter, JetBrains Mono

Package Manager:  npm

Node:             v24.15.0

Required Node Environment Variables

.env.local in project root:

Copy

NEXT_PUBLIC_SUPABASE_URL=your_supabase_project_url

NEXT_PUBLIC_SUPABASE_ANON_KEY=your_supabase_anon_key

ANTHROPIC_API_KEY=your_anthropic_api_key

4. Complete File Structure

Copy

solicitation-academy-saas/

│

├── app/                                    # Next.js App Router

│   ├── (auth)/                             # Route group for auth

│   │   ├── login/

│   │   │   ├── page.tsx                    # Login page (2-column editorial)

│   │   │   └── login-form.tsx              # Client form component

│   │   └── signup/

│   │       ├── page.tsx                    # Signup page

│   │       └── signup-form.tsx             # Client form component

│   │

│   ├── (dashboard)/                        # Route group for authenticated

│   │   ├── layout.tsx                      # Shell: sidebar + topbar

│   │   │

│   │   ├── dashboard/

│   │   │   └── page.tsx                    # Main dashboard with hero

│   │   │

│   │   ├── lesson/

│   │   │   └── [moduleId]/

│   │   │       ├── page.tsx                # Lesson page (server)

│   │   │       ├── lesson-view.tsx         # Layout: article + tutor

│   │   │       ├── lesson-content.tsx      # HTML renderer

│   │   │       └── tutor-panel.tsx         # AI Tutor sidebar

│   │   │

│   │   ├── upload/

│   │   │   ├── page.tsx                    # Upload page

│   │   │   └── upload-form.tsx             # PDF upload with progress

│   │   │

│   │   └── analysis/

│   │       └── [sessionId]/

│   │           ├── page.tsx                # Results page (server)

│   │           ├── analysis-view.tsx       # Tab navigation + layout

│   │           ├── analysis-tutor.tsx      # Context-aware tutor

│   │           └── tabs/

│   │               ├── overview-tab.tsx    # Overview tab

│   │               ├── section-tab.tsx     # Sections A-J tab

│   │               ├── history-tab.tsx     # Price history tab

│   │               ├── checklist-tab.tsx   # Compliance tab

│   │               └── gonogo-tab.tsx      # Go/No-Go tab

│   │

│   ├── auth/

│   │   └── callback/

│   │       └── route.ts                    # Email verification callback

│   │

│   ├── api/

│   │   ├── tutor/

│   │   │   └── route.ts                    # Lesson AI Tutor endpoint

│   │   ├── analysis-tutor/

│   │   │   └── route.ts                    # Analysis AI Tutor endpoint

│   │   └── upload-solicitation/

│   │       └── route.ts                    # PDF analysis pipeline

│   │

│   ├── globals.css                         # Tailwind v4 + design tokens

│   ├── layout.tsx                          # Root layout with fonts

│   └── page.tsx                            # Home (redirects based on auth)

│

├── components/

│   ├── layout/

│   │   ├── sidebar.tsx                     # Left nav with levels

│   │   ├── top-bar.tsx                     # Top with breadcrumb, pills

│   │   ├── theme-toggle.tsx                # Dark/light switcher

│   │   └── user-menu.tsx                   # Avatar dropdown

│   │

│   ├── ui/                                 # shadcn/ui components

│   │   ├── avatar.tsx

│   │   ├── badge.tsx

│   │   ├── button.tsx

│   │   ├── card.tsx

│   │   ├── dialog.tsx

│   │   ├── dropdown-menu.tsx

│   │   ├── form.tsx

│   │   ├── input.tsx

│   │   ├── label.tsx

│   │   ├── separator.tsx

│   │   ├── skeleton.tsx

│   │   ├── sonner.tsx

│   │   ├── tabs.tsx

│   │   └── textarea.tsx

│   │

│   ├── progress-ring.tsx                   # SVG progress circle

│   └── theme-provider.tsx                  # Theme context

│

├── lib/

│   ├── supabase/

│   │   ├── client.ts                       # Browser Supabase client

│   │   ├── server.ts                       # Server Supabase client

│   │   └── middleware.ts                   # Auth middleware helper

│   │

│   ├── curriculum.ts                       # 30 modules + level structure

│   ├── lessons.ts                          # All 30 lesson HTML content

│   ├── analysis-engine.ts                  # Types + Claude analysis prompt

│   ├── packaging-codes.ts                  # MIL-STD-2073-1E code database

│   └── utils.ts                            # cn() helper from shadcn

│

├── types/

│   └── database.types.ts                   # Auto-generated from Supabase

│

├── public/                                 # Static assets

│

├── .env.local                              # Secret keys (not committed)

├── .gitignore

├── components.json                         # shadcn config

├── next.config.ts

├── package.json

├── postcss.config.mjs

├── proxy.ts                                # Next.js 16 middleware

├── tsconfig.json

└── README.md

5. Database Schema (Supabase)

Tables

profiles — Extended user profile linked to auth.users

sql

Copy

id                     UUID PRIMARY KEY (refs auth.users)

email                  TEXT NOT NULL

full_name              TEXT

avatar_url             TEXT

stripe_customer_id     TEXT UNIQUE

subscription_status    TEXT (trial/active/canceled/expired/past_due)

subscription_id        TEXT

trial_ends_at          TIMESTAMPTZ

current_period_end     TIMESTAMPTZ

theme                  TEXT DEFAULT 'light'

font_scale             INTEGER DEFAULT 100

current_module         TEXT DEFAULT '101_1'

current_level          TEXT DEFAULT '101'

total_time_mins        INTEGER DEFAULT 0

is_admin               BOOLEAN DEFAULT FALSE

created_at, updated_at, last_active

module_progress — Per-user lesson tracking

sql

Copy

id                TEXT PRIMARY KEY

user_id           UUID (refs auth.users)

module_id         TEXT NOT NULL

status            TEXT (locked/available/in_progress/complete)

started_at        TIMESTAMPTZ

completed_at      TIMESTAMPTZ

time_spent_mins   INTEGER DEFAULT 0

ai_conversations — Tutor chat history

sql

Copy

id             UUID PRIMARY KEY

user_id        UUID (refs auth.users)

context_type   TEXT (lesson/live_session/general)

context_id     TEXT (module_id or session_id)

question       TEXT NOT NULL

response       TEXT NOT NULL

tokens_input   INTEGER

tokens_output  INTEGER

model          TEXT

created_at     TIMESTAMPTZ

live_sessions — PDF uploads and analyses

sql

Copy

id                   UUID PRIMARY KEY

user_id              UUID (refs auth.users)

solicitation_number  TEXT

filename             TEXT NOT NULL

file_size_bytes      INTEGER

storage_path         TEXT

analysis_json        JSONB (full Claude analysis)

extracted_text       TEXT (raw PDF text)

analysis_status      TEXT (pending/processing/complete/failed)

error_message        TEXT

tokens_used          INTEGER

analysis_cost_cents  INTEGER

created_at           TIMESTAMPTZ

analyzed_at          TIMESTAMPTZ

usage_tracking — Cost/usage events

sql

Copy

id             UUID PRIMARY KEY

user_id        UUID (refs auth.users)

event_type     TEXT (tutor_question/pdf_analysis/pdf_upload)

tokens_input   INTEGER

tokens_output  INTEGER

cost_cents     INTEGER

metadata       JSONB

created_at     TIMESTAMPTZ

Row Level Security

All tables have RLS enabled. Admin policies use a helper function public.is_admin() defined as SECURITY DEFINER to avoid infinite recursion in policy checks.

Key policies:

- Users can only SELECT/INSERT/UPDATE their own rows

- Admins can SELECT all rows (not update)

- Auto-triggers create profile + seed 30 modules on signup

- Trial ends 4 days after signup via trigger

Storage Bucket

solicitations bucket (private):

- Users can only upload/view/delete their own files

- Files stored under {user_id}/{timestamp}-{filename} path pattern

- 3 policies (INSERT, SELECT, DELETE) enforce user isolation

6. Authentication Flow

Signup

- User submits signup form at /signup

- Supabase creates row in auth.users

- Trigger on_auth_user_created fires → creates profiles row with trial_ends_at = NOW + 4 days

- Trigger on_profile_created fires → seeds 30 module_progress rows (101_1 = available, rest = locked)

- Supabase sends verification email

- User clicks link → /auth/callback route → redirects to /dashboard

Login

- User submits form at /login

- signInWithPassword authenticates

- Supabase sets httpOnly cookies

- proxy.ts middleware validates on every request

- User redirected to /dashboard

Protected Routes

proxy.ts runs on every request, checks user session:

- Authenticated users on /login or /signup → redirect to /dashboard

- Unauthenticated users on protected routes → redirect to /login

- Public routes: /, /login, /signup, /auth/callback

7. Curriculum System

Structure

30 modules across 4 levels defined in lib/curriculum.ts:

Copy

Level 101 Foundation — 5 modules (amber)

101_1, 101_2, 101_3, 101_4, 101_cap

Level 201 Navigation — 11 modules (sage)

201_1 through 201_10, 201_cap

Level 301 Analysis — 8 modules (navy)

301_1 through 301_7, 301_cap

Level 401 Mastery — 7 modules (rust)

401_1 through 401_6, 401_cap

Lesson Content

Stored in lib/lessons.ts as HTML strings returned by functions:

typescript

Copy

function lesson_101_1(): string {

return `<div class="lesson-header">...`;

}

const LESSON_HANDLERS = {

"101_1": lesson_101_1,

// ...all 30

};

HTML uses custom classes rendered by CSS in globals.css:

- .lesson-header — hero section

- .level-tag — eyebrow

- .lesson-intro — italic serif intro

- .callout.info/success/warning/danger — colored callouts

- .card, .card-dark, .card-accent — content cards

- .sol-section + .section-label + .section-content — mono code blocks

- .dollar-amount — amber monospace numbers

Progress Logic

- Visiting /lesson/{moduleId} transitions available → in_progress

- Clicking "Mark complete" transitions to complete and unlocks next module

- "Mark complete" can toggle back to in_progress for review

- Reset happens by setting 101_1 to available and all others to locked

8. AI Tutor System

Lesson Tutor (/api/tutor)

Student on a lesson asks question → API route:

- Validates user auth

- Loads lesson HTML content

- Strips HTML tags (4000 chars context)

- Builds system prompt with lesson context

- Calls Claude Sonnet 4.5 with conversation history

- Saves Q+A to ai_conversations table

- Tracks tokens and cost in usage_tracking

- Returns answer JSON

Analysis Tutor (/api/analysis-tutor)

Student on analysis results asks question → API route:

- Validates user auth + session ownership

- Loads full analysis JSON (8000 char context)

- Builds system prompt with current tab context

- Calls Claude Sonnet 4.5

- Saves to database

- Returns answer JSON

Both tutors use:

- Model: claude-sonnet-4-5

- Max tokens: 1024

- Keep responses under 200 words

- Context-aware per lesson or solicitation

9. PDF Analysis Pipeline

Upload Flow (/api/upload-solicitation)

- Client uploads PDF via multipart form data

- Server validates auth, file type (PDF), size (< 10MB)

- File uploads to Supabase Storage at {user_id}/{timestamp}-{filename}

- Creates live_sessions row with status "processing"

- Extracts text using pdf-parse library (server-side Node.js)

- Sends to Claude with structured analysis prompt from lib/analysis-engine.ts

- Parses JSON response into Analysis schema

- Updates live_sessions with analysis_json and status "complete"

- Returns session ID to client

Analysis Schema

Defined in lib/analysis-engine.ts as TypeScript types. Claude returns JSON matching:

typescript

Copy

{

solicitation_overview: { number, type, issued_by, ... },

what_is_this: string,

should_you_bid: { recommendation, reasoning, green_flags, red_flags },

sections: {

A: { found, raw_summary, key_values, teaching, alternatives_present, action_items },

B: { ... },

// ... all 10 sections

D: {

// Section D has expanded packaging codes

key_values: {

preservation_material_code, preservation_material_desc,

cushioning_material_code, unit_container_code,

pack_code, marking_code, special_requirements_code,

method_of_preservation, opi_code, cleaning_drying_code,

qup, mil_dtl_117_type, shelf_life_code, raw_code_block,

// ...and more

}

}

},

procurement_history: [{ cage, contract_number, quantity, unit_price, ... }],

price_analysis: { lowest, highest, average, most_recent, trend, ... },

compliance_checklist: [{ item, required, explanation }],

go_no_go_checklist: [{ question, answer, importance }],

beginner_summary: { what_they_need, total_effort, ... }

}

Results View

14 tabs rendered dynamically:

- Overview — hero summary + Should You Bid card

- Sections A-J — 10 section tabs with key values, teaching, action items

- History — price stats + award history table

- Checklist — compliance items with required badges

- Go/No-Go — big recommendation + decision checklist

Right sidebar on all tabs: Analysis Tutor that knows the full JSON analysis.

Packaging Code Decoder

lib/packaging-codes.ts contains the full MIL-STD-2073-1E database:

- 13 categories (preservation material, cushioning, unit container, etc.)

- 150+ individual codes with educational descriptions

- Each code: short and full description

- Used in Section D tab to decode raw codes into human explanations

10. Design System Details

CSS Custom Properties (Tailwind v4)

All tokens defined in app/globals.css using @theme directive:

css

Copy

@theme {

/* Foundation */

--color-bg: #F6F1E8;

--color-surface: #FBF7EF;

--color-card: #FFFFFF;

--color-line: #E6DDCC;

/* Ink */

--color-ink: #1B1A17;

--color-ink-soft: #4A4742;

--color-ink-muted: #8A857C;

/* Primary (amber) */

--color-primary: #B26B1F;

--color-primary-soft: #F4E4CC;

/* Level accents */

--color-sage: #5A7A5A;      /* Level 201 */

--color-navy: #1F2D4A;      /* Level 301 */

--color-rust: #9A3D1A;      /* Level 401 */

/* Fonts */

--font-serif: var(--font-newsreader);

--font-sans: var(--font-inter);

--font-mono: var(--font-jetbrains);

/* Spacing scale */

--spacing-space-1: 4px;   /* ... */  --spacing-space-16: 64px;

}

[data-theme="dark"] {

/* Dark mode overrides */

}

Typography Classes

Applied via component classes in globals.css:

- .display-xl — 54px serif for hero

- .display-l — 46px serif for H1

- .display-m — 28px serif for H2

- .display-s — 19px italic serif for accents

- .body-l — 16.5px body

- .body-m — 14px UI text

- .body-s — 13.5px small text

- .meta — 11px JetBrains mono uppercase

- .numeric — 40px tabular serif

Layout Tokens

- Sidebar: 260px fixed width

- Top bar: 56px fixed height

- Tutor rail: 360px right sidebar

- Article max-width: 640px (lesson measure)

- Page padding: 40px top, 56px sides

- All surfaces: 0px radius (editorial feel)

11. What's Left To Build

Phase 8 — Stripe Subscriptions

Goal: Enforce 4-day trial, collect payment, handle subscription lifecycle.

Files to create:

Copy

app/(dashboard)/billing/

├── page.tsx                      # Subscription status page

└── pricing/page.tsx               # Plans page

app/api/

├── stripe/

│   ├── checkout/route.ts          # Create checkout session

│   ├── portal/route.ts            # Customer portal redirect

│   └── webhook/route.ts           # Stripe events handler

lib/

└── stripe.ts                      # Stripe client + helpers

Implementation steps:

- Sign up at Stripe.com, get test keys

- Add env vars: STRIPE_SECRET_KEY, STRIPE_PUBLISHABLE_KEY, STRIPE_WEBHOOK_SECRET

- Create Stripe Products + Prices in dashboard

- Install stripe and @stripe/stripe-js packages (already installed)

- Build checkout flow using Stripe Checkout

- Handle webhooks: customer.subscription.created, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed

- Update profiles.subscription_status from webhook events

- Add middleware check in proxy.ts — if trial_ends_at < NOW() AND subscription_status != 'active', redirect to /billing/pricing

- Build billing page showing current plan, next billing date, cancel button

- Customer portal for self-service billing

Pricing recommendation: Single $49/month tier, unlimited everything, 4-day free trial, no credit card required to start trial.

Phase 9 — Admin Dashboard

Goal: Let admin user manage all users, view analytics, grant manual licenses.

Files to create:

Copy

app/(dashboard)/admin/

├── page.tsx                      # Admin home with stats

├── users/

│   ├── page.tsx                  # User list table

│   └── [userId]/page.tsx         # User detail + manual license

└── analytics/

└── page.tsx                  # Usage + revenue charts

Implementation steps:

- Add admin-only middleware guard for /admin/* routes

- Build user table: email, signup date, status, last active, total cost

- User detail page: progress, subscription, usage history

- Manual actions: grant/extend license, reset password, toggle admin flag

- Analytics dashboard: new signups, active users, revenue, AI cost vs revenue

Phase 10 — Polish & Error Handling

Goal: Production-quality UX with proper error states.

Work items:

- Error boundaries on all major routes (lesson, analysis, dashboard)

- Loading states with skeleton UIs instead of blank pages

- Toast notifications using sonner for success/error messages

- Empty states (no solicitations uploaded yet, no progress, etc.)

- Form validation with proper error messages everywhere

- Mobile responsiveness — currently desktop-first, needs breakpoints

- Dark mode verification — test every page in dark theme

- Accessibility — aria labels, keyboard navigation, focus rings

- 404 and error pages with helpful copy

- Rate limiting on API routes to prevent abuse

Phase 11 — Deployment to Vercel

Goal: Launch production instance at a custom domain.

Steps:

- Push to GitHub

  - Create new GitHub repo

  - git init && git add . && git commit -m "Initial"

  - git remote add origin + push

- Supabase Production Setup

  - Create separate production Supabase project (or use existing if ready)

  - Run all SQL migrations on production

  - Set up production email service (Resend recommended over Supabase defaults)

- Stripe Production

  - Activate Stripe account (requires business verification)

  - Create production Products + Prices

  - Copy live keys to Vercel env vars

- Vercel Deployment

  - Sign in to Vercel with GitHub

  - Import the repo

  - Add environment variables (all from .env.local plus Stripe live keys)

  - Deploy

  - Vercel auto-deploys on every push to main

- Custom Domain

  - Purchase domain (if not already owned)

  - Add domain in Vercel

  - Update DNS records

  - Wait for SSL provisioning

- Production Checks

  - Verify Supabase email templates point to production URL

  - Verify Stripe webhooks point to production URL

  - Test full signup → trial → payment → lesson → analysis flow

  - Set up error monitoring (Sentry recommended)

Phase 12 — Final Documentation

Goal: Complete handoff documentation for future developers.

Documents to create:

- README.md — Setup instructions for local dev

- ARCHITECTURE.md — Detailed technical decisions + patterns

- DATABASE.md — Full schema + RLS policies + queries

- API.md — All API routes documented

- DEPLOYMENT.md — Vercel deployment runbook

- ADMIN_GUIDE.md — How to manage users as admin

- USER_GUIDE.md — End-user help documentation

12. Known Issues and Technical Debt

Current Limitations

- No rate limiting on AI endpoints — users could spam questions. Fix: add rate limit middleware using Redis or database.

- PDF analysis uses single Claude call — for very large PDFs (>200 pages), context window could be exceeded. Fix: chunked analysis for large docs.

- No tests — zero automated tests. Should add Playwright E2E tests at minimum.

- Middleware warning — Next.js 16 renamed middleware.ts to proxy.ts but still shows deprecation. Resolve when stable.

- No internationalization — English only. Fix if expanding internationally.

- Progress calculation shows 31 modules for original test user — minor cosmetic issue from initial test data. New users see correct 30.

Code Quality Items

- Some components still have any types in a few places

- Error messages could be more user-friendly

- Analysis Tutor doesn't yet save conversation history to database (only lesson tutor does)

- No optimistic UI updates for "Mark complete"

- PDF upload has no progress bar during server processing (only during upload)

13. Critical Implementation Details Future Devs Must Know

Supabase RLS Recursion Trap

DO NOT write admin policies that query the profiles table directly. It causes infinite recursion. Always use the public.is_admin() helper function which is defined as SECURITY DEFINER to bypass RLS:

sql

Copy

CREATE OR REPLACE FUNCTION public.is_admin()

RETURNS BOOLEAN

LANGUAGE sql

SECURITY DEFINER

SET search_path = public

STABLE

AS $$

SELECT COALESCE(

(SELECT is_admin FROM public.profiles

WHERE id = auth.uid()),

FALSE

);

$$;

Tailwind v4 Differences

This project uses Tailwind v4, NOT v3. Key differences:

- No tailwind.config.ts file needed

- CSS-first configuration using @theme directive in globals.css

- @import "tailwindcss" instead of @tailwind directives

- Dark mode via data-theme attribute, configured in CSS

- Custom utilities defined using native CSS in @layer blocks

Next.js 16 / App Router

- All components default to Server Components

- Must add "use client" directive for client components

- params in dynamic routes is now a Promise — must await params

- Middleware file renamed to proxy.ts (still works as middleware.ts but shows warning)

- Use cookies() from next/headers in Server Components

Supabase SSR Pattern

The current pattern uses @supabase/ssr (NOT @supabase/auth-helpers-nextjs which is deprecated):

typescript

Copy

// Server components

const supabase = await createClient();  // from lib/supabase/server

// Client components

const supabase = createClient();  // from lib/supabase/client

// Middleware

await updateSession(request);  // from lib/supabase/middleware

Always use await supabase.auth.getUser() (not getSession()) for auth checks.

Claude API Patterns

- Use claude-sonnet-4-5 model (not claude-3-5-sonnet-20241022)

- Max tokens for tutor: 1024

- Max tokens for analysis: 8000+

- Analysis prompt must be explicit about JSON structure

- Parse response with fallbacks for truncation/markdown wrapping

- Always save token counts to usage_tracking for cost monitoring

14. Starting A New Conversation

What To Tell The New AI Assistant

Paste this summary into the new chat:

I'm continuing work on Solicitation Academy — a Next.js 16 + TypeScript + Supabase SaaS teaching DLA DIBBS contracting. I have completed Phases 1-7 (foundation, auth, database, dashboard, curriculum with 30 lessons, AI Tutor with Claude, PDF analysis with 14-tab results view). I need to continue with Phase 8 (Stripe subscriptions with 4-day trial), Phase 9 (admin dashboard), Phase 10 (polish), Phase 11 (Vercel deployment), Phase 12 (documentation). Full handoff doc attached.

What The New AI Should Know

- Stack is locked in — don't suggest changing to Next.js 15 or Tailwind v3

- Design system is fixed — warm editorial aesthetic, don't suggest modernizing

- User is non-technical — give paste-ready code, explain every step

- Build is production-quality — no shortcuts, follow existing patterns

- All code should match existing style — same component structure, naming, styling

- Testing is manual — user runs npm run dev and checks browser after each change

- One phase at a time — complete each phase fully before starting next

- Real test data exists — Supabase project has tables, RLS, test user, test session

Credentials and Environment

User has accounts at:

- Supabase — project already configured with schema

- Vercel — not yet deployed

- Anthropic — API key in .env.local

- Stripe — needs to sign up / verify account creation

Current Working State

- Dev server: npm run dev runs at http://localhost:3000

- User is logged in with test account tah@tehmhand.com

- Has completed some lessons (test progress exists)

- Has uploaded one test PDF that completed analysis successfully

- All 30 lessons render correctly

- Both AI Tutors work

- Upload/analysis pipeline works

15. Quick Reference — File Cheat Sheet

When you need to find or modify something, here's where it lives:

| What | File |
| --- | --- |
| Design tokens (colors, fonts, spacing) | app/globals.css |
| Add a new page | Create folder in app/(dashboard)/newpage/page.tsx |
| Add sidebar navigation item | Edit components/layout/sidebar.tsx |
| Add a new module to curriculum | Edit lib/curriculum.ts + lib/lessons.ts |
| Modify AI Tutor prompt | app/api/tutor/route.ts |
| Modify analysis prompt | lib/analysis-engine.ts |
| Add new Supabase table | Supabase SQL Editor + regenerate types |
| Regenerate TypeScript types | npx supabase gen types typescript --project-id X > types/database.types.ts |
| Protected route logic | proxy.ts and lib/supabase/middleware.ts |
| Theme colors for dark mode | [data-theme="dark"] in app/globals.css |
| Button/input/card styles | components/ui/ folder |
| Claude API calls | app/api/tutor/route.ts, app/api/analysis-tutor/route.ts, app/api/upload-solicitation/route.ts |

16. Launch Checklist (When Ready For Production)

- Phase 8 Stripe subscriptions complete

- Phase 9 Admin dashboard complete

- Phase 10 Polish complete (error handling, loading states, mobile)

- Supabase production project created with full schema

- Supabase email templates updated with production URL

- Stripe production account activated

- Stripe live keys configured in Vercel

- GitHub repo created and connected to Vercel

- Custom domain purchased

- DNS records pointing to Vercel

- SSL certificate active

- Terms of Service page

- Privacy Policy page

- Cookie consent banner (if required by jurisdiction)

- Error monitoring (Sentry or similar)

- Analytics (Plausible or PostHog)

- Test full user journey in production

- Backup strategy for Supabase (automated daily)

- Support email setup

- Welcome email flow tested

- Trial expiration email tested

- Payment failure email tested